# Adoptium
Project Management Committee
Agenda & Minutes

“The PMC as a whole, and the PMC leads in particular, are ultimately responsible for ensuring that the Eclipse Development Process is understood and followed by their Projects. The PMC is additionally responsible for maintaining the Top-Level Project’s charter.” [ref]

Date: 2026-06-17

Agenda:

- Approval of minutes from the June 10, 2026 meeting.

- Review of outstanding actions.

- Review of GitHub issues and discussions flagged for PMC agenda

- AoB

Action items:

| Date | Description | Status |
| --- | --- | --- |
| June 17 | Andrew to put a comment in PURL issue, https://github.com/package-url/purl-spec/issues/858 and summarize what our next action should be. | In progress |

Attendees

|  | George Adams |
| --- | --- |
|  | Stewart Addison |
|  | Scott Fryer |
|  | Severin Gehwolf |
|  | Shelley Lambert |
|  | Andrew Leonard |
|  | San Hong Li |
|  | John Oliver |
|  | Martijn Verburg |
|  | Tim Ellison |

Minutes:

Meeting started: 14:07

- Approved minutes from the June 10, 2026 meeting.

- Review of outstanding actions.

- Review of GitHub issues and discussions flagged for PMC agenda

  - One new item to add Alpine 3.24 container, George had already created a PR which has been merged, so this is complete.

- AoB

  - 8 pipelines launched yesterday (June 16) on public Jenkins server as a test of the latest changes made to server config and test pipeline settings (LIGHTWEIGHT_CHECKOUT=true).  Server seems to be holding up, lots of jobs queued, but Jenkins server looks healthy.  This will also be a test of the remote temurin-compliance Jenkins server.

  - One new AIX 7.3 node added to inventory by Haroon

  - We will ask Antonio to book a call to discuss the ‘resiliency plan’ and prepare for July release.

  - Async AQA test launch that Sophia is working on should get merged shortly (before she leaves on 1 month PTO)

  - Any changes that will be needed in how we triage the test results for July, now that test jobs will launch asynchronously?  Prioritize 2 changes to get in before July release:

    - Updates to TRSS to include jck status in Grid view

    - Updates to pass back the child auto-rerun job ID from remote server, so we can launch ‘just’ the failed test targets or testcases, without surfacing them by passing back the full test job URL

  - Goal to be able to operate the compliance project with as few temurin-compliance committers as possible, relaunching failed test targets and cases remotely and offloading triage from the compliance team.

- Additional note: Missing from minutes of the last meeting, was the conversation and a request from Stewart to give more notice when deleting jobs from the Jenkins server.  During the server cleanup, many jobs were deleted with only one day’s notice, which is not enough time for responses from people away on vacation.  A preferred approach would be to raise an issue, socialize it for a period of time (one week?) and then proceed with clean-up.

Meeting ended 14:35